# Product Backlog

## Features

|  |  |
| --- | --- |
| ID | Item |
| *F1* | Browse sport venues near me. |
| *F2* | Browse all the sports activities that take place in a certain sport venue. |
| *F3* | Create an activity. |
| *F4* | Ability to set and modify some profile-related preferences. |
| *F5* | Sign up to a sport activity. |
| *F6* | Browse the activities that I have created or attended. |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Item | Priority | Estimation of value | Initial estimation of effort | New estimates of effort as of sprint  1 2 3 | | |
| *R1* | Configure Project in Android Studio (modules, dependencies, etc.). | 1 | 2 | 4 |  |  |  |
| *R2* | Configure Google Cloud Platform (add project and get API keys). | 1 | 2 | 4 |  |  |  |
| *R3* | Integrate Google Places SDK. | 2 | 5 | 10 |  |  |  |
| *R4* | Integrate Google’s Sign-in. | 2 | 5 | 9 |  |  |  |
| *F1.1* | Main list of sport venues. | 3 | 7 | 8 |  |  |  |
| *F1.2* | Search for venues. | 4 | 6 | 10 |  |  |  |
| *F4.1* | Profile view. | 5 | 6 | 7 |  |  |  |
| *F4.2* | Logout of the application. | 6 | 6 | 8 |  |  |  |
| *F2.1* | List of activities in any selected venue. | 7 | 7 | 7 |  |  |  |
| *F2.2* | Display of an activity. | 8 | 7 | 7 |  |  |  |
| *F5.1* | Sign up in an activity. | 9 | 7 | 9 |  |  |  |
| *F3.1* | Create an activity. | 10 | 8 | 10 |  |  |  |
| *F4.3* | Edit user preferences. | 11 | 6 | 9 |  |  |  |
| *F6.1* | List *My Activities.* | 12 | 5 | 7 |  |  |  |
| *F6.2* | List *Attending to.* | 13 | 5 | 7 |  |  |  |
| *F5.2* | Accept a request to join an activity. | 14 | 7 | 8 |  |  |  |
| *R5* | *Make the application look fancy.* | 15 | 10 | 10 |  |  |  |